WOODSBERG

Requirements List

Admin

- Dashboard showing product catalog and settings redirected to that pages.

- Designing header section and footer section

- Catalog page display all products with search functionality and stock quantity

- Each product have edit and remove option

- Option for disabling product from admin side using out of stock

- Option for pagination in product listing

- Order listing page with multiple tab retail, wholesale, b2b, export

- Order view page using pop up with display all order items

- Report with search filters using date, order type, name, phone number

- Settings page have option for creating category, subcategory, testimonial, user, coupon code, slider, shipping charges

- Load ERP products in admin add product page.

Retail Website

- Home page design

- Header

- Slider

- Product categories

- Featured products

- Best seller

- Seasonal offer

- Testimonial

- Footer

- Product category listing page design

- Single product page design

- Cart page design

- Checkout page with shipping and coupon code

- Payment gateway

Wholesale

- Product listing page

- Single product page

- Cart page

- Checkout page only with company details

- Order details listing in admin

B2B

- Product listing page

- Single product page

- Cart page

- Checkout page only with company details

- Order details listing in admin

Export

- Product listing page with dollar price

- Single product page

- Cart page

- Checkout page only with company details

- Order details listing in admin

Task List

- Add category

- Add product subcategory

- Add Product page

- Edit product

- Option for multiple product pricing

- Option for enable out of stock evenif product available

- Add purchase option from wish list

- Default ‘out of stock’ visible for each product in Admin dashboard

- Seasonal offer assignment product wise (Text boxes for Retail price, % value, offer price) Seasonal offer is only for Retail customers.

- Weight field should be in Kg and Gm format.

- Autogenerate order number in a particular format.

- Detailed report and search option using date, name, and phone number

- Price Listing (Only for Admin

- Add product code and display name and code for each product.

- Order of Price (Price LC, Retail price, wholesale price, Franchise price)

- Admin should access checkout data.

- Automatic email (order summary) send option needed for Retail, wholesale, Franchise customers .     -   8h

- Payment gateway.  -  20h

- Stock management. – 3h

- Add promotional offer and Discounted sale (Phase 2)

- Account for Wholesale and Franchise customers (Phase 2).

- Add Export Product page.(Price LC, Category, Product name, Whole sale price(Dollars), is home, is best seller, out of stock, 4 images). No shipping, no seasonal offer.  –  2h

- Add Category section under About Us section. – 1h

- Dynamically listing categories from Db  –  20min

- Listing Category wise Products in category listing page  - 30min

- Create Dynamic section sub category listing in category page –  1h

- Create a single product page for each category -  30min

- Add to cart functionality with stock management in category single page –  2h

- Create a checkout page for Export – 30min

- Save checkout Details and Order Details into the Db - 1h

- Listing Export Order Details  in admin – 30min

- Order Details View In  Popup -1h

- Same time multiuser checking(using logout).  -   8h

- Change the slider  -  3h

- Testing the woodsberg  - 4h

- Fixing the bug after testing – 8h

- Change product catalog icon in admin side – 10 min

- Add save alert in add new product page - 10min

- Add image validation in add product page – 10min

- Postal code numeric validation in checkout page

- Product details loading image – 10min

- Change the ui in admin side in product section and its functionalities – 1h

- Change the image height and width in website – 10min

- Integrate the cart page functionalities in export website – 1h

- Fixing the testing issue in retail – 1h

- Website integrate the checkout function in retail website – 3h

- Subcategory list order – 30 min

- Not show Best sellers, seasonal offers headings if not available.-30 min

- Count check in Home page and category.-20min

- No need to increment out of stock item count.-20min

- Pay button padding in Order summary.-10min

- Border setting in Order summary.-10min

- Capitalize 'T' in Subtotal. – 10min

- Table heading Bold.-10min

- Heading change- Dual verification – 10min

- Dual verification needed data:- Customer name, Transaction ID, Amount, Date and Time – 1.5hr

- Redirect to Home page from Wishlist while choosing continue shopping – 10min

- Style the payment failed page – 2hr

- Style the payment Success page – 2hr

- Fixing the price change when the decrement btn clicked in home page – 15min

- Hide the amount in payment failed page -15min

- Remove the unwanted echo -10min

- Login page needed for wholesale customer.

- Wholesale customer registration by Admin(Required fields are Shopname, phone number and email id, place. Shopname and phone number fields are mandatory)

- Username should be shopname and password should be phonenumber.

- Email(username and password) should be send to wholesaler after registration.(whatsapp also)

- Login details of wholesaler should be listed in admin side.

- Auto display of wholesale price.(Less than 40% of retail price)

- In the product page a static description of the product should be listed.

- Alert message needed while order placement.

- Dealer creation date must be shown in dealer listing

- Email Id should shown in order listing

- Add default weight 1kg for all products if there is no weight exist.

- Move X'Mas Luxe Decor category to top of the website

- Change the design of single product page